Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 23 June 2026 |
| --- | --- |
| Team ID |  |
| Project Name | RK Health – AI Smart Patient Appointment & Medication Reminder System |
| Maximum Marks |  |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

The table below presents the product backlog and sprint schedule for RK Health.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration | USN-1 | As a user, I can register for the application using my Google account. | 3 | High |  |
| Sprint-1 |  | USN-2 | As a user, I receive a confirmation once I have registered for the application. | 2 | High |  |
| Sprint-1 | Login | USN-3 | As a user, I can log into the application using my registered Google account. | 2 | High |  |
| Sprint-1 | Dashboard | USN-4 | As a user, I can view an overview dashboard showing appointment and medication statistics. | 3 | High |  |
| Sprint-1 | Environment & Backend Setup | USN-5 | As a developer, I can set up the Google Sheets database structure for patient records. | 3 | High |  |
| Sprint-1 |  | USN-6 | As a developer, I can set up the Google Apps Script backend project and routing. | 3 | High |  |
| Sprint-1 | Frontend Design | USN-7 | As a user, I can access a responsive dashboard interface across desktop and mobile. | 4 | Medium |  |
| Sprint-2 | Appointment Management | USN-8 | As a user, I can add a new appointment with doctor name, date, time and visit notes. | 3 | High |  |
| Sprint-2 |  | USN-9 | As a user, I can view my upcoming and past appointment history. | 3 | High |  |
| Sprint-2 |  | USN-10 | As a user, I can update or delete an existing appointment. | 2 | Medium |  |
| Sprint-2 | Medication Reminder Management | USN-11 | As a user, I can add medication details including dosage and timing. | 3 | High |  |
| Sprint-2 |  | USN-12 | As a user, I can track and update my medication reminder status. | 2 | Medium |  |
| Sprint-2 | SMS Integration (Twilio) | USN-13 | As a user, I receive an SMS reminder at the scheduled medication time. | 4 | High |  |
| Sprint-2 |  | USN-14 | As a developer, I can format and validate phone numbers before sending SMS reminders. | 3 | Medium |  |
| Sprint-3 | AI Health Summary Generation | USN-15 | As a developer, I can integrate the Groq API to generate AI-based visit summaries. | 4 | High |  |
| Sprint-3 |  | USN-16 | As a user, I can generate a short, patient-friendly summary from my visit notes. | 3 | High |  |
| Sprint-3 |  | USN-17 | As a user, I can view my stored AI-generated summaries on the dashboard. | 2 | Medium |  |
| Sprint-3 | Calendar Integration | USN-18 | As a user, I can generate a Google Calendar event link for a scheduled appointment. | 3 | Medium |  |
| Sprint-3 | Health Report Generation | USN-19 | As a user, I can generate a consolidated health report of appointments and medications. | 3 | Medium |  |
| Sprint-3 |  | USN-20 | As a user, I can view compliance indicators for my medication adherence. | 2 | Low |  |
| Sprint-3 | Dashboard Enhancements | USN-21 | As a user, I can filter and search through my health logs. | 3 | Low |  |
| Sprint-4 | Dashboard Enhancements | USN-22 | As a user, I receive toast notifications for save operations, errors and SMS delivery status. | 2 | Medium |  |
| Sprint-4 |  | USN-23 | As a user, I experience consistent behaviour across desktop, tablet and mobile devices. | 3 | Medium |  |
| Sprint-4 | Deployment | USN-24 | As a developer, I can deploy the frontend as a static site on GitHub Pages. | 2 | High |  |
| Sprint-4 |  | USN-25 | As a developer, I can publish the backend as a public Google Apps Script Web App. | 3 | High |  |
| Sprint-4 | Testing & Documentation | USN-26 | As a developer, I can run end-to-end integration tests across all modules. | 4 | High |  |
| Sprint-4 |  | USN-27 | As a developer, I can fix bugs and optimize performance identified during testing. | 3 | Medium |  |
| Sprint-4 |  | USN-28 | As a developer, I can prepare final documentation and hand over the project. | 3 | Medium |  |

Project Tracker, Velocity & Burndown Chart (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 23 Jun 2026 | 28 Jun 2026 | 20 | 28 Jun 2026 |
| Sprint-2 | 20 | 6 Days | 29 Jun 2026 | 04 Jul 2026 |  |  |
| Sprint-3 | 20 | 6 Days | 05 Jul 2026 | 10 Jul 2026 |  |  |
| Sprint-4 | 20 | 5 Days | 11 Jul 2026 | 15 Jul 2026 |  |  |

Velocity:

Each RK Health sprint runs for 6 days with a target velocity of 20 story points per sprint. The team's average velocity (AV) per iteration unit (story points per day) is calculated as:

AV = Total Story Points ÷ Sprint Duration = 20 ÷ 6 ≈ 3.33 story points/day

Burndown Chart:

A burndown chart is a graphical representation of work left to do versus time. It is commonly used in agile software development methodologies such as Scrum, and tracks measurable progress over the course of a sprint. The chart below shows RK Health's Sprint-1 burndown, comparing the ideal burn rate against the team's actual progress.