ACCEPTANCE TESTING

UAT Execution & Report Submission

| Date | 23 June 2026 |
| --- | --- |
| Team ID |  |
| Project Name | RK Health – AI Smart Patient Appointment & Medication Reminder System |
| Maximum Marks | 4 Marks |

# 1. Purpose of Document

The purpose of this document is to briefly explain the test coverage and open issues of the RK Health – AI Smart Patient Appointment & Medication Reminder System project at the time of release to User Acceptance Testing (UAT). It summarizes defect resolution status and test case outcomes across all modules of the application, including the frontend dashboard, Google Apps Script backend, Google Sheets data layer, Twilio SMS reminders, Google Calendar integration, and the Groq AI-based health summary generator.

# 2. Defect Analysis

This report shows the number of resolved or closed bugs at each severity level, and how they were resolved.

| Resolution | Severity 1 | Severity 2 | Severity 3 | Severity 4 | Subtotal |
| --- | --- | --- | --- | --- | --- |
| By Design | 2 | 1 | 1 | 1 | 5 |
| Duplicate | 0 | 1 | 1 | 0 | 2 |
| External | 1 | 1 | 0 | 0 | 2 |
| Fixed | 3 | 4 | 6 | 8 | 21 |
| Not Reproduced | 0 | 0 | 1 | 0 | 1 |
| Skipped | 0 | 0 | 1 | 1 | 2 |
| Won't Fix | 0 | 1 | 1 | 1 | 3 |
| Totals | 6 | 8 | 11 | 11 | 36 |

# 3. Test Case Analysis

This report shows the number of test cases that have passed, failed, and untested across each module.

| Section | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| Appointment Management | 14 | 0 | 1 | 13 |
| Medication Reminder (Twilio SMS) | 12 | 0 | 1 | 11 |
| AI Health Summary (Groq API) | 10 | 0 | 2 | 8 |
| Health Report Generator | 8 | 0 | 0 | 8 |
| Google Sheets Data Layer | 9 | 0 | 1 | 8 |
| Google Calendar Integration | 6 | 0 | 0 | 6 |
| Dashboard / Frontend UI | 11 | 0 | 1 | 10 |
| Security & Input Validation | 6 | 0 | 0 | 6 |
| Totals | 76 | 0 | 6 | 70 |